Design of Test Cases and Maintenance Plan for a Sample Application

Aim

To design comprehensive test cases and develop a post-implementation maintenance plan for a sample software application (Online Food Delivery / E-Commerce System) to ensure software quality, reliability, and operational efficiency.

Objective

Design detailed functional and non-functional test cases for key system modules.

Establish test case parameters including test steps, preconditions, expected outcomes, and pass/fail criteria.

Formulate a structured maintenance plan covering corrective, adaptive, perfective, and preventive maintenance strategies.

Define operational procedures for issue tracking, patch deployment, and continuous performance monitoring.

Selected Software Application

Online Application System (Food Delivery / Retail Platform)

Overview

The application facilitates user registration, product/food searching, cart management, secure checkout, payment processing, and real-time status tracking. Ensuring high quality through systematic testing and long-term operational stability through structured maintenance is vital for business continuity.

Test Case Design

Test cases are designed to validate critical user workflows, boundary conditions, negative scenarios, and system security.

| Test Case ID | Module | Test Description | Precondition | Test Steps | Expected Result |
| --- | --- | --- | --- | --- | --- |
| TC_001 | Authentication | Verify user login with valid credentials | User account exists | 1. Open App 2. Enter valid Email & Password 3. Click Login | User logs in successfully and is redirected to Dashboard. |
| TC_002 | Authentication | Verify login with incorrect password | User account exists | 1. Open App 2. Enter correct Email & wrong Password 3. Click Login | Error message 'Invalid credentials' displayed; login blocked. |
| TC_003 | Product Search | Search items using valid keywords | User logged in | 1. Navigate to search bar 2. Enter 'Pizza' 3. Click Search | Matching search results displayed accurately. |
| TC_004 | Cart Module | Add available item to shopping cart | User logged in | 1. Select item 2. Click 'Add to Cart' | Item added; cart count updates dynamically. |
| TC_005 | Payment | Process payment via Payment Gateway | Items in cart | 1. Proceed to Checkout 2. Choose UPI/Card 3. Complete transaction | Payment success confirmation screen shown; order created. |
| TC_006 | Order Tracking | Verify live status updates of active order | Order placed | 1. Open 'Track Order' screen 2. Observe status | Order status updates in real-time (e.g., Preparing, Out for Delivery). |
| TC_007 | Security | SQL Injection prevention on input fields | App running | 1. Enter SQL string `' OR '1'='1` in login field 2. Submit | Input sanitized; access denied with security error. |

Software Maintenance Plan

Post-deployment software maintenance ensures system stability, security compliance, adaptability, and performance optimization.

Types of Maintenance Activities

Corrective Maintenance: Focuses on identifying, reporting, and resolving software bugs, logic flaws, and runtime defects discovered in production.

Adaptive Maintenance: Involves updating the application to adapt to changing external environments, such as new OS versions (iOS/Android), browser updates, or modified third-party API specifications.

Perfective Maintenance: Centers on enhancing user experience, improving application performance, optimizing database queries, and adding non-critical user-requested features.

Preventive Maintenance: Includes proactive measures such as code refactoring, infrastructure vulnerability patching, software library updates, and security audits to prevent future system failures.

Maintenance Workflow & SLA Matrix

| Issue Severity | Definition / Example | Response Time SLA | Resolution Time SLA |
| --- | --- | --- | --- |
| Critical (P1) | Complete system outage, payment gateway failure, major data breach. | < 15 Minutes | < 2 Hours |
| High (P2) | Core feature broken (e.g., search not working), impacting multiple users. | < 1 Hour | < 8 Hours |
| Medium (P3) | Minor functionality bug with available workaround. | < 4 Hours | < 48 Hours |
| Low (P4) | Cosmetic UI glitch, typo, or minor enhancement request. | < 24 Hours | Next Release Cycle |

Maintenance Execution Steps

Issue Logging: Bugs and service requests are reported via monitoring tools or support desk tickets.

Triage & Prioritization: Issue severity is evaluated, and tickets are assigned to appropriate engineers based on SLA.

Resolution & Patching: Development team fixes the defect in sandbox/staging environment.

Regression Testing: QA team executes test suite to confirm fix does not introduce side effects.

Deployment & Monitoring: Hotfix is deployed to production via CI/CD pipelines, followed by continuous operational monitoring.

Results

Comprehensive functional, negative, and security test cases were created with predefined inputs and expected outcomes.

A structured 4-tier software maintenance strategy (Corrective, Adaptive, Perfective, Preventive) was established.

Response and resolution SLA standards were defined to maintain application availability and performance.

Conclusion

Systematic test case design combined with a well-structured maintenance plan ensures high software quality, security, and sustained customer satisfaction. Executing rigorous pre-release testing minimizes defects in production, while an organized maintenance workflow guarantees rapid defect resolution and seamless software evolution.